**CS692 - Retrospective Report**

**Iteration: 2**

Team: 4

Project Manager: Matthew Tice

Application Name: DesignHub

Meeting Date: 3/29/2020

|  |  |  |
| --- | --- | --- |
| **What Worked Well** | **What can be Improved** | **Suggested Improvement Actions** |
| -general team communication. Using email the team was able to talk out the work and designate assignments in a timely fashion. | -feedback. While the work was completed on time the peer reviewing process can use some fine tuning such as taking more time to review and correct the files before submitting them.  -website structure/modules implemented. Some of the modules require too much manpower to build in such a short timeframe so the work schedule needs to be revised. | -Work restructuring. Since the advertisement modules require things such as machine learning, which goes beyond our capability at this time, the modules that we decided to implement need to be reworked.  -The order process module will be handled for the R2 portion of the semester.  -The advertisement modules and shipment modules will be shelved for this semester. |